Week 1:  
  
Day 1:  
Project have been released online.  
I read the assignment and prepped myself for the coming day.

Day 2:  
Company visit in Viborg.  
We had a joint tour around the company, where the owner told us about the process of being a customer.  
We got more details of the assignment.  
After the tour I asked him some questions regarding the application, which I noted on my phone.

Day 3:  
  
The group met up in skive, and made a plan for the project. I recommended that we assigned each other objectives, that we could work on individually.  
We came to an agreement about that this would be a good idea.

Day 4:  
I was about to start on my objective, which was to make a domain model, but as I was going through the details of the Unified process model, it hit me that that would not be we correct way to go.  
We should start by making the activity diagram with BPMN.  
So I decided to refresh my skills in this subject.  
I have tried contacting the group regarding this

Day 5:  
Today the Activity diagrams AS IS and TO BE have been made and upload in their final states.  
We have had a meeting regarding communication.  
I have booked a meeting with funhall Viborg on mondag midday.  
I have edited our Brief use cases and made them ready for the presentation on Monday.  
The group have been set to work on the Classes (conceptual)  
  
Day 6:

I researched into making a domain model  
The domain model have been made

Week 2

Day 1:

Discussion regarding class diagram  
Making of the class diagram  
  
We had a Meeting with Martin  
He was very positive about our progression and was very eager to get it out to hes company.  
  
We got some feedback regarding the Segway disclaimer.  
- We need to think the whole feature through, because not all participants is going to ride Segway.  
Maybe we should just make it possible for everybody to agree, if 1 person from the group wants to ride the Segway? We haven’t fully gotten to a conclusion just of yet.  
And what if nobody accepts it? And rides it anyway. We have to think about it as we progress in our work,  
We also got feedback that told us to have the possibility to add or remove participants.  
So that if not everybody showed up or showed up at a later time, it should be possible to add or remove them. Mostly important to be able to remove them.

We had the idea to split up the app into 2, but Martin would like us to make it into 1 app, so it would be easier for people to take the same tablet with them.

Day 2:  
  
I have made my Fully dressed Use case, Sequence diagram and the code for the   
“Connect app to linux server” use case.

Day 3:  
  
I made the code for the “Connect app to linux server” scenario  
I made the usecase and sequence diagram for the “Get data from the linux server” scenario”  
I made the code for the “Get data from the linux server” scenario”

Day4:  
I made the usecase and sequence diagram and code for the “Rewrite data from linux server” scenario.  
I have some comments to this:

“insert comments”  
  
My data is ready to be evaluated/made code review on.  
  
Day5:

Eby have refactored the code a bit, and I have installed the database and tested. It works

We have made an agreement that we finalize the 1 iteration and come forth with a increment on Monday.

I will make an appointment with Martin, Monday, If he got the time.  
  
Week 3.  
  
Day 1:  
Eby was sick(eyes and throat)  
So we met up together the rest of us and tried getting it all together.  
We had some trouble finding the correct way doing it.  
We had to merge solutions, because we started from new solutions from the first elaboration.  
From now on, we will keep working on the same solution.  
I emailed Martin that we would not have anything to show today, but I hoped to have it done soon.  
  
Day2:

Martin emailed me and responded that today we really was counting on to be ready to send him a video of the project state.  
  
This also makes the first iteration take 6 day instead of 5, I don’t really now if this Is the correct way, but for me it makes most sense.  
I hope that we can be done with the først iteration today and have the increment ready as we had planned. So that we can start on the next Iteration(E2) tomorrow.

Day 3:  
Start of E2  
Delegation of Use cases  
  
Day 4:  
  
We agreed in the group that I would make the whole of the point system today, Friday, Saturday and finalize it Sunday and then we would meet up Monday.  
Ive made the use cases fully dressed

Day5:

Started working on point logic.

Day6:  
Further work on point logic.  
  
Day7:  
Further work on point logic.

Day 8:  
Finished the point logic.  
Meeting rescheduled to Tuesday.

Finished the emailer.  
Send increment preview to Martin.

Week 4:

Day 1  
Meeting in Skive  
We agreed that Niels and Anders will be making the exception handling for the project.

Rest of week:  
Updated the foreach loops(I had implemented them wrong)  
Moved all database logic to the DAL class and removed it from the other classes  
Added the diploma function to the mailer class(Maybe it needs to be moved to its own class..