Diagrams:  
  
Activity diagram(Business modelling) > Brief use cases(Requirements) > Domain model(Analysis and design)

Week 1:  
Day 1(In Viborg):  
Meeting in Viborg.(Brood about the details)

Day 2(In Skive):  
Make the (Problem baggrund, stilling og formulering)  
  
Day 3(At Home):  
Eby starts to make brief use cases.  
Rasmus, Anders and Niels make the Activity diagram In BPMN  
  
Day 4(At Home):  
We all make brief use cases.  
They will be send to Rasmus in the evening.  
  
The weekend(At Home):  
Rasmus will try to construct a domain model.  
Eby will Look into the ERD and Mapping schema.

Week 2:  
Day 1(In Skive):  
Evaluate on the Activity Diagram, Domain model, ERD diagram, Mapping Schema and the collection of brief use cases.  
Each person will have a set of brief use cases assigned to them, that they will work on the rest of the week.  
  
Day2(at Home)  
Each individual will be making fully dressed use cases from their brief usecase. And from there sequence diagrams will be made.  
  
Day3(at Home)  
Progression from day 2 and maybe start of programming.  
  
Day 4 and Day 5(at Home)  
Programming of the usecases.  
  
Week 3:  
  
Day1(in Skive)  
Branches of each person should be migrated to the main solution and merged.  
New brief cases will be assigned and a repeat of past week will otherwise occur.